VALO

Replit Build Brief

What Replit should build for the Gate 0 and Phase 1 MVP

| Venture | Valo - AI Bid Production and Disqualification Defense for Nigeria's public, oil and gas, and donor tender markets |
| --- | --- |
| Build objective | A private internal Autopsy Workbench that helps the founder deliver real Bid Autopsy reports and test willingness to pay before building a public SaaS platform. |
| Build posture | Service-first, human-reviewed, security-conscious. Replit is the fast MVP workbench, not the final enterprise-grade infrastructure. |
| Primary users | Founder/admin, Bid Advisory Lead, Ops and Delivery Analyst. Clients should not have portal access in Gate 0. |
| Date | 5 July 2026 |

Founder instruction Do not ask Replit to build a public marketplace or full self-serve proposal platform yet. Ask it to build the private operating system that lets Valo deliver five to ten credible Bid Autopsies, win at least three prepaid mandates, and learn what to productise.

# 1. Executive Build Decision

Replit should build a private internal application called the Valo Bid Autopsy Workbench. The purpose is to help the founder and advisory lead process real tender packages, extract requirements, find controllable defects, generate structured autopsy reports, and prove demand during Gate 0.

The build should follow the business plan's doctrine: deterministic core, LLM shell, and human sign-off. In practice, that means arithmetic, expiry dates, checklist states, report status, and package readiness should be conventional software; AI should assist with extraction, classification, drafting, and red-team commentary, but no client-visible output should ship without a named human reviewer.

One-sentence product brief Build an internal, reviewer-controlled system that turns a tender document and a submitted bid into a requirement matrix, defect register, disqualification-risk report, and remediation plan.

## 2. What Replit Should Build Now

| Item | Decision |
| --- | --- |
| Build name | Valo Bid Autopsy Workbench |
| Stage | Gate 0 and Phase 1 internal MVP |
| Core output | A Word/PDF Bid Autopsy Report with requirement matrix, defect register, risk score, responsiveness review, BOQ annex, remediation plan, and reviewer sign-off. |
| Client access | None in Gate 0. Clients send documents through controlled email/WhatsApp/NDA workflow; Valo staff use the app internally. |
| Commercial purpose | Prove that contractors will share packages, defects are findable, and at least three prospects will prepay. |
| Technical posture | FastAPI + React + PostgreSQL + file storage + LLM API wrapper + report generator. Keep the architecture portable so it can later move away from Replit if needed. |

## 3. What Replit Should Not Build Yet

No public SaaS platform, public sign-up flow, or client self-service portal in Gate 0.

No payment system or subscription billing engine until the retainer model is proven manually.

No automated tender submission to government, NipeX, donor, or state portals.

No pricing-strategy engine or financial-bid preparation module. At most, verify client-supplied arithmetic and format.

No success-fee tracker, win-guarantee claims, evaluator-intelligence features, relationship-brokering tools, or anything that could imply influence over awards.

No GCC/Qatar localisation until the Nigerian workflow has proved enough traction.

# 4. Product Principles for the Build

| Principle | Build meaning |
| --- | --- |
| Service-first | The application supports Valo's expert service delivery. It does not need to look like a polished SaaS product yet. |
| Human-in-the-loop | Every extracted requirement, defect classification, risk score, and client-facing report must be reviewable and editable before export. |
| Deterministic core | Expiry checks, checklist status, BOQ arithmetic, missing-document flags, report status, and audit events must be reliable software logic, not free-form AI. |
| AI as assistant | AI can extract requirements, classify clauses, draft summaries, map responsiveness, and suggest defects, but must cite source pages/sections and flag uncertainty. |
| No fabrication | The app must never invent certificates, past projects, personnel, claims, references, or evidence. Unsupported claims should be flagged, not filled in. |
| Data minimisation | Store only what is necessary for the audit. Redact or exclude financial pages wherever possible during Gate 0. |
| Portability | The database schema, reports, and file structure should be exportable so production can later move to a stronger cloud architecture. |

# 5. Gate 0 MVP Feature Map

| Feature | What to build | Acceptance criteria |
| --- | --- | --- |
| Authentication and roles | Admin/founder, advisory reviewer, ops analyst. Basic login, role permissions, and activity tracking. | No unauthenticated access; only admin can delete projects or export all data. |
| Client workspace | Create client profiles, contact details, sector tags, NDA status, and basic risk notes. | Every project must link to a client and record NDA status before document upload. |
| Tender project workspace | One workspace per tender/bid pair, with status stages from intake to exported report. | Dashboard shows open projects, deadlines, review status, risk score, and next action. |
| Document intake | Upload tender docs, client submission docs, certificates, BOQ spreadsheets, and supporting evidence. | Each file has type, source, date received, redaction status, and owner. |
| Requirement extractor | OCR and LLM-assisted extraction of mandatory requirements from tender documents. | Creates editable requirements with source document, page, clause, requirement type, and mandatory/optional status. |
| Human verification queue | Reviewer confirms, edits, merges, or rejects AI-extracted requirements. | No requirement can become final until reviewed or explicitly marked pending. |
| Evidence mapper | Map client submission evidence to each requirement. | Each requirement shows evidence present, missing, expired, unclear, or not applicable. |
| Defect register | Create defects by type: omission, expiry, arithmetic, formatting, responsiveness, eligibility, unsupported claim. | Each defect has severity, explanation, evidence, remediation, owner, and status. |
| Risk scoring | Simple configurable score based on fatal, likely-fatal, scoring-risk, and cosmetic defects. | Risk score is explainable and can be overridden by named reviewer with notes. |
| Report generator | Generate a branded Bid Autopsy Report in DOCX first; PDF export can follow. | Report includes all core sections and cannot be exported without final reviewer sign-off. |
| Audit trail | Log uploads, extraction runs, edits, sign-offs, exports, and deletions. | Every client-facing report has a traceable reviewer and generation timestamp. |
| Data export and deletion | Export project data and permanently delete test/client files when required. | Admin can export ZIP/CSV/DOCX and delete all documents for a project. |

# 6. End-to-End Workflow

Create or select a client profile and confirm NDA status.

Create a tender project with issuing entity, tender title, sector, submission deadline, contract value band, and segment tag: federal, NipeX/NCDMB, donor, or other.

Upload tender documents and client bid/submission documents. Mark financial pages as excluded, redacted, or included by exception.

Run OCR and requirement extraction. The app generates a candidate requirement matrix with source page/section references.

Human reviewer confirms the matrix, edits requirements, adds missing mandatory requirements, and rejects hallucinated or duplicate entries.

Upload or link client evidence. The app maps evidence to requirements and suggests missing, expired, incomplete, or unclear items.

Reviewer creates or confirms defects, classifies severity, and writes remediation notes.

Run BOQ Lite checks where applicable: totals, extensions, words-vs-figures, summary consistency, and blank cells.

Generate the draft Bid Autopsy Report. Reviewer edits narrative sections and confirms the final risk rating.

Export DOCX/PDF report with named reviewer sign-off and store the report in the project workspace.

Record the commercial outcome: free autopsy, paid autopsy, assisted-bid offer, retainer offer, paid mandate, lost/no response.

# 7. Required Screens

| Screen | Purpose |
| --- | --- |
| Login | Simple secure login. Roles: admin, reviewer, analyst. |
| Dashboard | Active projects, deadlines, stage, risk score, reviewer, next action, and commercial status. |
| Clients | Client list, profile, NDA status, contact person, segment, notes, and project history. |
| Project detail | Project metadata, uploaded documents, extracted requirements, defects, BOQ checks, reports, and audit log. |
| Document upload | Upload, classify, redact flag, delete, and view extracted text. |
| Requirement matrix editor | Editable rows with source references, mandatory status, evidence mapping, reviewer status, and comments. |
| Defect register | Filter by severity, defect type, owner, and remediation status. Exportable into the report. |
| BOQ Lite checker | Upload or paste BOQ data; run arithmetic and consistency checks; add findings to defect register. |
| Report preview | Preview report sections, edit narrative, confirm reviewer sign-off, and export. |
| Settings | Manage users, API keys via environment variables/secrets, score thresholds, report template details, and retention settings. |

# 8. Minimum Data Model

| Table | Core fields | Why it exists |
| --- | --- | --- |
| users | id, name, email, role, status, last_login_at | Controls internal access and reviewer attribution. |
| clients | id, name, sector, segment, contact_name, contact_email, nda_status, notes | Stores client profile and trust status. |
| projects | id, client_id, tender_title, issuing_entity, deadline, value_band, segment, status, reviewer_id, risk_score | One tender/bid pair or live pursuit. |
| documents | id, project_id, type, filename, storage_path, redaction_status, uploaded_by, uploaded_at | Tracks tender docs, bid docs, certificates, BOQs, and evidence. |
| requirements | id, project_id, source_doc_id, page_ref, clause_ref, text, category, is_mandatory, review_status | The verified requirement matrix. |
| evidence_items | id, project_id, requirement_id, document_id, evidence_status, notes | Maps submission evidence to requirements. |
| defects | id, project_id, requirement_id, type, severity, description, evidence_snapshot, remediation, status | The defect register. |
| boq_checks | id, project_id, source_doc_id, check_type, finding, severity, status | Arithmetic and consistency findings. |
| vault_items | id, client_id, artefact_type, issuer, issue_date, expiry_date, renewal_lead_days, status | Phase 1 Certificate Vault Lite. |
| capability_items | id, client_id, claim_type, description, evidence_doc_id, approved_status | Phase 1 evidence-linked capability library. |
| reports | id, project_id, version, exported_docx_path, exported_pdf_path, reviewer_id, signed_off_at | Report outputs and versions. |
| audit_events | id, user_id, project_id, event_type, object_type, object_id, timestamp, details | Traceability for sensitive client work. |

# 9. AI and Automation Requirements

The AI layer should be built as a helper service, not scattered across the application. Create an LLM client wrapper so providers can be changed later without rewriting the whole app. All prompts and outputs should be logged against the project for debugging and quality measurement, but sensitive content should be retained only as long as necessary.

| AI task | Requirement |
| --- | --- |
| Requirement extraction | Input: tender text. Output: candidate requirements with source references, type, mandatory status, and confidence. Must flag uncertainty. |
| Responsiveness review | Input: evaluation criteria and client technical response. Output: gaps, weak sections, unsupported claims, and scoring-risk comments. |
| Defect suggestions | Input: requirement matrix + mapped evidence. Output: suggested defects, but reviewer must confirm before final report. |
| Report drafting | Input: verified requirements and defects. Output: clear client-facing explanations and remediation summary. |
| No autonomous final decisions | AI must not finalise risk scores, sign off reports, invent evidence, or mark a package submission-ready. |

## Prompting Guardrails

Every extracted requirement must include a source page, clause, or paragraph reference when available.

If the document is unclear, the AI must return 'unclear' instead of guessing.

The AI must distinguish mandatory requirements from evaluation/scoring criteria and background text.

The AI must not create claims about the client. It can only summarise evidence already uploaded or approved in the Capability Library.

The app must display AI output as 'suggested' until a human reviewer confirms it.

# 10. Bid Autopsy Report Output

The DOCX report is the commercial product in Gate 0. It should look professional enough to present to contractor principals and advisors, even if the underlying app remains internal.

| Section | What it must contain |
| --- | --- |
| A. Engagement summary | Tender reference, issuing entity, contract value band, submission status, documents received, scope, and limitations. |
| B. Requirement matrix | Every mandatory requirement with source citation, category, expected evidence, evidence status, and reviewer notes. |
| C. Defect register | Each defect with type, severity, evidence snapshot, explanation, and remediation. |
| D. Disqualification-risk score | Package-level score, severity distribution, and plain-English explanation. |
| E. Responsiveness review | Technical narrative mapped against evaluation criteria; unsupported-claim flags and scoring-risk commentary. |
| F. BOQ verification annex | Arithmetic checks, rate/extension consistency, words-vs-figures issues, blank lines, and summary mismatches. |
| G. Remediation plan | Prioritised actions, owners, dates, certificate renewal triggers, and next steps. |
| H. Sign-off page | Reviewer name, engine version, review date, confidentiality legend, and process-warranty wording. |

Process-warranty wording for reports Valo does not warrant contract award, evaluator behaviour, or acceptance of the package. Valo warrants the reviewed process applied to the materials provided: requirement extraction, deterministic verification, and named human review.

# 11. Phase 1 Extensions After Gate 0

| Extension | Purpose |
| --- | --- |
| Certificate Vault v1 | Structured storage for CAC, tax clearance, PENCOM, ITF, NSITF, group life, audited accounts, BPP/CCSP, NCDMB/NipeX, sector licences, and renewal dates. |
| Expiry telemetry | Dashboard and reminder logic for certificates expiring within 90, 60, 30, and 7 days. |
| Capability Library v1 | Evidence-linked record of projects, personnel, equipment, certifications, past performance, and approved claims. |
| BOQ Verifier v1 | Spreadsheet upload, arithmetic checks, extension checks, summary consistency, blank-line detection, and words-vs-figures checks. |
| Assisted Bid Workspace | Task board for building submission-ready packages: requirements, owners, evidence slots, draft sections, red-team status, and delivery checklist. |
| Retainer dashboard | Track active retainers, included usage, overage, renewal calendar, and monthly service outputs. |
| Template library | Store report templates, requirement categories, defect taxonomy, and common agency/tender formats. |

# 12. Security, Privacy, and Data Handling Requirements

Valo's biggest early trust risk is confidentiality. The Replit version must therefore be private, controlled, and designed to minimise exposure of sensitive tender materials. This is not just a technical requirement; it is part of the sales promise.

| Control | Build requirement |
| --- | --- |
| Private by default | The app must not be publicly accessible in Gate 0. Use private access settings and avoid public demo links containing real client data. |
| Secrets management | API keys, model-provider keys, database URLs, and storage credentials must be stored as environment variables/secrets, never hard-coded. |
| Role-based access | Only assigned reviewers can access project documents; only admin can manage users and delete projects. |
| Client isolation | Every document and record must belong to one client/project. No cross-client search or shared grounding corpus in Gate 0. |
| Financial pages | Default status is excluded or redacted. Include only when specifically required for arithmetic checking and approved by the client. |
| No model training | Client documents must not be used to train shared models. The app should include a clear data-use note in internal settings and report templates. |
| Deletion and retention | Provide admin deletion controls and a project-level retention note. Log deletions. |
| Audit trail | Log sensitive actions: upload, view, extraction, edit, export, sign-off, and delete. |
| Security review | Before storing live vaults or many unredacted documents, migrate or harden the production infrastructure and run a proper security review. |

# 13. Recommended Technical Architecture

Use the simplest stack that fits the work and remains portable. Do not optimise for a perfect enterprise system during Gate 0. Optimise for repeatable delivery, reviewer control, and clean report output.

| Layer | Recommendation |
| --- | --- |
| Frontend | React or Next.js admin dashboard. Keep it simple: internal forms, tables, file upload, review screens, and report preview. |
| Backend | Python FastAPI. Python is the best fit for PDF parsing, OCR orchestration, LLM calls, BOQ checks, and DOCX generation. |
| Database | PostgreSQL with migration scripts. Avoid business-critical data living only in temporary app filesystem paths. |
| File storage | Abstract file storage behind a storage service/module so files can later move to S3, GCP, Azure, or in-country storage. |
| Background jobs | Long-running extraction/OCR/report-generation jobs should run asynchronously where possible, with status displayed in the UI. |
| LLM provider | Provider-agnostic wrapper with model name, prompt version, input hash, output, confidence, and error logging. |
| Report generation | Use python-docx for DOCX reports. PDF export can be generated later after DOCX quality is stable. |
| Testing | Unit tests for BOQ arithmetic, expiry logic, risk scoring, and report generation. Regression samples for extraction quality. |

## Suggested API Endpoints

| Endpoint | Purpose |
| --- | --- |
| POST /clients | Create a client profile. |
| POST /projects | Create a tender project. |
| POST /projects/{id}/documents | Upload and classify project files. |
| POST /projects/{id}/extract-requirements | Run OCR/extraction and create candidate requirements. |
| PATCH /requirements/{id} | Edit, confirm, merge, or reject a requirement. |
| POST /projects/{id}/map-evidence | Map evidence to requirements. |
| POST /defects | Create or confirm defects. |
| POST /projects/{id}/run-boq-checks | Run BOQ Lite checks. |
| POST /projects/{id}/generate-report | Generate draft report. |
| POST /reports/{id}/sign-off | Reviewer final approval. |
| GET /projects/{id}/export | Export DOCX/PDF and supporting CSVs. |

# 14. Sprint Plan for Replit

| Sprint | Deliverables |
| --- | --- |
| Week 1 - Foundations | Set up app, auth, roles, PostgreSQL schema, clients, projects, file upload, basic dashboard, and audit log. |
| Week 2 - Extraction | Add OCR/text extraction, LLM requirement extractor, requirement matrix editor, source references, and human review workflow. |
| Week 3 - Defects and reports | Add evidence mapping, defect register, risk scoring, report template, DOCX export, and reviewer sign-off lock. |
| Week 4 - Gate 0 readiness | Add BOQ Lite checks, export/delete controls, project outcome tracking, sample data, tests, and five trial-package workflow. |
| Months 3-6 - Phase 1 | Build Certificate Vault Lite, Capability Library Lite, improved BOQ Verifier, Assisted Bid Workspace, retainer dashboard, and template library. |

# 15. Acceptance Tests

A user can create a client, create a project, upload a tender document, and upload a client submission package.

The system extracts candidate mandatory requirements and shows source page/section references where available.

A reviewer can approve, edit, merge, reject, or add requirements manually.

The system can mark requirements as evidence present, missing, expired, unclear, not applicable, or pending review.

A reviewer can create defects with severity levels: fatal, likely-fatal, scoring-risk, and cosmetic.

The BOQ Lite checker can detect at least basic extension/total mismatches in a sample spreadsheet.

The system generates a DOCX Bid Autopsy Report with all required sections and a clean professional layout.

The report cannot be exported as final until a named reviewer signs off.

All uploads, extraction runs, edits, sign-offs, exports, and deletions create audit events.

No API keys or database secrets are visible in the codebase or frontend.

Admin can export project data and delete project files after the engagement.

The app can process five Gate 0 test packages without manual database intervention.

# 16. Copy-Paste Prompts for Replit Agent

Use these prompts in sequence. Do not give Replit the whole future roadmap at once. Make it build, test, and stabilise one slice before moving to the next.

Master prompt

Build a private internal web app called Valo Bid Autopsy Workbench. It is for an AI-assisted bid compliance service, not a public SaaS platform. Use Python FastAPI backend, React frontend, PostgreSQL database, role-based internal login, file upload, and a portable architecture. The app should let internal users create clients, create tender projects, upload tender and bid documents, extract candidate mandatory requirements, human-review the requirement matrix, map evidence, create defects, score disqualification risk, generate a DOCX Bid Autopsy Report, and log all sensitive actions. Do not build client self-service, payments, or public sign-up.

Sprint 1 prompt

Create the database schema and internal dashboard for clients, projects, users, documents, requirements, defects, reports, and audit_events. Add authentication, roles, client/project CRUD, document upload with document type, redaction status, and audit logging. Keep the UI simple and internal.

Sprint 2 prompt

Add OCR/text extraction and an LLM-assisted requirement extractor. It should turn tender text into candidate requirements with source document, page or section reference, requirement category, mandatory/optional status, and confidence. Add a requirement matrix editor where a reviewer can approve, edit, merge, reject, or add requirements manually. AI output must remain unapproved until reviewed.

Sprint 3 prompt

Add evidence mapping and defect register. Each requirement should have evidence status: present, missing, expired, unclear, not applicable, or pending. Defects should have type, severity, description, evidence snapshot, remediation, owner, and status. Add simple risk scoring based on defect severity and allow reviewer override with notes.

Sprint 4 prompt

Add DOCX report generation for the Bid Autopsy Report. Sections: engagement summary, requirement matrix, defect register, disqualification-risk score, responsiveness review, BOQ verification annex, remediation plan, and sign-off page. Export must be blocked until reviewer sign-off. Include confidentiality footer and process-warranty wording.

Sprint 5 prompt

Add BOQ Lite checks and project outcome tracking. For BOQ, support CSV/XLSX upload and check quantity times rate equals extension, section totals, grand total consistency, words-vs-figures notes, blanks, and suspicious zero values. For outcome tracking, record whether the engagement was free autopsy, paid autopsy, assisted bid, retainer offer, paid mandate, lost, or no response.

Security hardening prompt

Review the app for sensitive data risks. Ensure no secrets are hard-coded, no client documents are public, role checks exist on every project route, audit logs are written for uploads/views/edits/exports/deletions, and admin can delete all project files. Add tests for access control, risk scoring, expiry logic, and report generation.

# 17. Founder Gate 0 Metrics to Track Inside the App

| Metric | Threshold |
| --- | --- |
| Decision-maker conversations | >= 8 with owners/managing directors, not junior bid staff. |
| Packages shared under NDA | >= 5 tender-plus-bid pairs; financial pages may be redacted. |
| Material defects found | Fatal or likely-fatal defects in >= 50% of audited packages. |
| Paid mandates | >= 3 within six weeks of first autopsy delivered. |
| Mandate quality | >= 1 paid mandate must be an assisted bid or retainer; autopsy-only revenue should not pass the gate. |
| Segment evidence | >= 1 NipeX/NCDMB or donor-funded package if possible; if absent, strip those assumptions from the base case. |
| Founder build time | Gate 0 engineering must stay within four weeks; pause and re-scope if it exceeds this. |

# 18. Final Build Instruction

Replit should build the operating layer that lets Valo deliver real autopsies with speed, consistency, and auditability. The MVP is successful if it helps Valo complete real document reviews and close prepaid work; it is not successful merely because it looks like a platform.

Decision rule Ship the internal Autopsy Workbench first. Use it on five real packages. Only build the Certificate Vault, Assisted Bid Workspace, and client-facing platform after the service workflow proves that clients share documents and prepay.

# Appendix - Source and Implementation Notes

This brief is based on the Valo Business Plan v1.1 and the prior assessment that Replit is suitable as a fast MVP workbench for Gate 0 and Phase 1, but not necessarily the final enterprise-grade home for sensitive tender documents.

Replit implementation assumptions to verify before production: use encrypted secrets/environment variables for API keys, PostgreSQL for structured data, private/restricted deployment settings for non-public apps, and deployment/database practices that avoid relying on temporary app filesystem storage.

Recommended source checks: Replit Docs - Secrets; Replit Docs - SQL Database; Replit Docs - Private Deployments; Replit Docs - Deployments; Replit Docs - Security Overview. Verify these against the active Replit plan before storing live unredacted client vaults.